Department of Computer Science and Engineering

School of Engineering and Technology

CHRIST (Deemed to be University) - Bangalore

Program: Service Learning (CS682)

Year: 2025-26

Date: 11-12-2025

Weekly Reflection Report

Name   & Reg.No: Alina Shaji (2362025)

Austin Sajeev Abraham (2362046)

Bhuvnesh B Erambath (2362053)

Christy Samuel Moses Dsouza (2362056)

Rishabh M Malge (2362195)

Class                        : 6 BTCS AIML B

Title of Project       : Eden Foods Web App

Community Details: Women-Led Small Business- Eden Food Products, Bangalore

ODDSEM:

Month: July

| S.No. | Date | Goals and Objectives | Methodology | Team Work / Individual Contribution |
| --- | --- | --- | --- | --- |
| 1 | July 2, 2025 | Begin the service-learning process by identifying potential companies | Searched online and offline for companies suitable for service learning | Individually searched and shortlisted companies |
| 2 | July 9, 2025 | Reach out to selected companies to inquire about service-learning opportunities | Contacted various companies through calls and emails | Took initiative to communicate with multiple companies |
| 3 | July 16, 2025 | Explore actual work environments and find suitable service-learning partners | Field visits to different companies and in-person inquiries | Visited companies and gathered necessary information |
| 4 | July 23, 2025 | Follow-up communication with more companies for confirmation | Continued contacting companies regarding service-learning opportunities | Maintained communication and follow-up individually |
| 5 | July 30, 2025 | Expand search to ensure confirmation from at least one company | Reached out again to multiple companies for service-learning approval | Continued individual outreach and follow-ups |

Month: August

| S.No. | Date | Goals and Objectives | Methodology | Team Work / Individual Contribution |
| --- | --- | --- | --- | --- |
| 6 | August 13, 2025 | Continue exploring companies and gather service-learning opportunities | Field visits to multiple companies; contacted them via calls/emails | Personally visited and communicated with companies |
| 7 | August 20, 2025 | Identify suitable companies and follow up for service-learning confirmation | Field visits + ongoing communication with various companies | Independently performed visits and follow-ups |
| 8 | August 27, 2025 | Finalize a company for service learning | Contacted Eden Food Products (women-run food manufacturing company). Inquired about company operations | Individually interacted with the company and gathered details |

Month: September

| S.No. | Date | Goals & Objectives | Methodology | Team Member Contributions |
| --- | --- | --- | --- | --- |
| 9 | Sept 3, 2025 | Finalize project concept & assign responsibilities | Brainstorming session and requirement analysis | Austin: Helped define technical structure and feasibility. Alina: Suggested admin functionality requirements. Bhuvnesh: Proposed design structure for admin dashboard. Christy: Helped draft user flow and UI layout ideas. Rishabh: Documented discussion and finalized roles. |
| 10 | Sept 10, 2025 | Start website UI development | Used Tailwind CSS & React components based on uploaded web.html | Austin: Started homepage UI, navbar & product section. Alina: Worked on styling and responsiveness for same UI. Bhuvnesh: Began wireframe for admin panel layout. Christy: Provided design suggestions and tested UI display. Rishabh: Started writing documentation for UI standards. |
| 11 | Sept 17, 2025 | Build product and cart functionality | Created react reusable components from EdenFoodApp.jsx | Austin: Built product card, cart logic and modal popup. Alina: Assisted with UI interactions and product variants. Bhuvnesh: Started basic structure for admin dashboard UI. Christy: Tested cart functionality usability. Rishabh: Updated documentation with screenshots. |
| 12 | Sept 27, 2025 | Start backend setup and API routes | Express.js server built from server.js | Austin: Created APIs (orders, products, subscriptions). Alina: Helped review backend structure for admin integration. Bhuvnesh: Planned admin data table structure. Christy: Tested frontend-backend connection for future use. Rishabh: Updated documentation on backend endpoints. |

Month: October

| S.No. | Date | Goals & Objectives | Methodology | Team Member Contributions |
| --- | --- | --- | --- | --- |
| 13 | Oct 1, 2025 | Develop admin dashboard skeleton | Created UI using uploaded admin.html | Austin: Ensured admin panel link and routing exists. Alina: Planned how admin functionality connects to backend. Bhuvnesh: Built admin UI layout (tables & sidebar). Christy: Styled UI components (buttons, table rows). Rishabh: Documented admin dashboard features. |
| 14 | Oct 22, 2025 | Connect admin panel to backend | Integrated admin with API logic from server.js | Austin: Connected order management with update APIs. Alina: Linked login, bulk orders & subscription APIs. Bhuvnesh: Added table dynamic loading. Christy: Tested functionalities & fixed UI alignment. Rishabh: Updated technical documentation routing. |
| 15 | Oct 29, 2025 | Improve frontend UX features | Added delivery check, WhatsApp ordering and animations | Austin: Implemented delivery check and checkout logic tied to backend. Alina: Added admin notifications for new orders. Bhuvnesh: Added pagination & sorting to admin table. Christy: Adjusted mobile responsiveness and animations. Rishabh: Updated workflow diagrams. |

EVENSEM:

Month: November

| S.No. | Date | Goals & Objectives | Methodology | Team Member Contributions |
| --- | --- | --- | --- | --- |
| 16 | Nov 6, 2025 | Add login functionality | Integrated /api/login endpoint | Austin: Secured backend login validation. Alina: Connected admin UI login form to backend. Bhuvnesh: Designed login UI page. Christy: Tested login and UI flow. Rishabh: Updated docs with authentication flow. |
| 17 | Nov 13, 2025 | Test order system end-to-end | Order placement tested using /api/orders | Austin: Debugged order saving logic. Alina: Tested admin update order status. Bhuvnesh: Validated admin panel functionality. Christy: Tested multiple UI cases (empty cart, wrong format, etc.) Rishabh: Updated testing documentation. |
| 18 | Nov 20, 2025 | Optimize UI | Focused on responsiveness and user experience | Austin: Improved product listing interactions. Alina: Optimized admin loading state and animations. Bhuvnesh: Refined admin sorting features. Christy: Improved mobile design consistency. Rishabh: Finalized refined UI technical notes. |
| 19 | Nov 27, 2025 | Start final documentation | Documented architecture and screenshots | Austin: Wrote notes for backend architecture. Alina: Documented admin workflow. Bhuvnesh: Provided admin screenshots. Christy: Provided UI screenshots. Rishabh: Compiled final draft. |

Month: December

| S.No. | Date | Goals & Objectives | Methodology | Team Member Contributions |
| --- | --- | --- | --- | --- |
| 20 | Dec 4, 2025 | Final testing & polishing | Bug fixing, cross-device testing and preparing deployment checklist | Austin: Final backend fixes and performance improvement. Alina: Fixed admin logic and data refresh handling. Bhuvnesh: Checked admin UI elements and corrected inconsistencies. Christy: Final UI polishing and usability checks. Rishabh: Updated documentation and test log sheets. |
| 21 | Dec 11, 2025 | Final integration & submission readiness | Full system validation, documentation review and deployment preparation | Austin: Verified complete deployment readiness and ensured backend stability. Alina: Confirmed admin workflow functionality and user authentication flow. Bhuvnesh: Performed final admin dashboard UI fix and ensured proper data display. Christy: Performed final user-experience testing across devices. Rishabh: Finalized full documentation and prepared project submission formatting. |

Signature (Team Member)   						Signature (Faculty In charge)